INDUSTRIAL TRAINING — PROGRESS REPORT

Smart Paper Mill Production Monitoring Dashboard

Industrial training carried out at Satia Industries Limited

| Student Name | Manreet Gill | UID / Roll No. | 24BCS10479 |
| --- | --- | --- | --- |
| Programme | B.E. Computer Science & Engineering | Institution | Chandigarh University |
| Organisation | Satia Industries Limited | Department | Information Technology (IT) |
| Industry Supervisor | Mr. Surinder Mehra (IT Head) | Internship Period | 25 May 2026 – 10 July 2026 |
| Report Type | Progress Report | Report Date | 08 July 2026 |

1. Project Overview & Objective

This report summarises the progress of the industrial-training project undertaken at Satia Industries Limited. The project delivers a web-based, real-time, role-based dashboard that replaces manual, paper-based production logging with a single digital platform for monitoring production output, quality (GSM, moisture, speed), machine status, downtime, maintenance and Overall Equipment Effectiveness (OEE). It is built entirely with free, open-source tools — a Python (Flask) REST API with an SQLite database, secured with bcrypt password hashing and JWT-based role access, and an HTML/CSS/JavaScript front-end using Chart.js, with live machine telemetry delivered over Server-Sent Events (SSE).

2. Work Completed to Date

The following functional modules have been implemented and are working end-to-end:

| Module | Function delivered | Status |
| --- | --- | --- |
| Authentication | JWT login, bcrypt hashing, role-based route protection | Completed |
| Admin Panel | Manage users, machines and thresholds; audit log (live API) | Completed |
| Production Entry | Output + GSM / moisture / speed; out-of-spec flagging (live API) | Completed |
| Downtime Logging | Events with reason and auto-computed duration (live API) | Completed |
| Maintenance | Log and track jobs by priority and status (live API) | Completed |
| Machine Monitoring | Status board with live temperature & efficiency over SSE | Completed |
| Dashboard | KPI cards (incl. avg OEE), trend & status charts, live feed | Completed (UI)* |
| Reports | Period / machine / shift filters, OEE by machine, CSV & PDF export | Completed (UI)* |
| Alerts | Threshold-driven alert panel with acknowledgement & filters | Completed (UI)* |

* UI, charts and export are complete; these three screens currently read the seeded demonstration dataset and are being switched to the live REST API (see Section 5).

3. Testing & Validation

The backend is validated by an automated test suite executed with pytest, each test using an isolated temporary database. All 36 test cases pass.

| Test category | Cases | Result |
| --- | --- | --- |
| Health & authentication | 5 | Pass |
| Role-based access control | 4 | Pass |
| Production CRUD & quality fields | 6 | Pass |
| Maintenance & downtime | 5 | Pass |
| Live-stream authentication | 2 | Pass |
| User management | 5 | Pass |
| Machine management & thresholds | 8 | Pass |
| Activity / audit log | 1 | Pass |
| Total | 36 | All Pass |

4. Requirement Completion against the SRS

| Area | Completion | Remark |
| --- | --- | --- |
| Functional Requirements | ~88% | Core FRs met; live-plant sensing out of scope |
| Non-Functional Requirements | ~81% | Security, usability, portability satisfied |
| Features | ~87% | All core features delivered |
| User Roles (4 implemented) | ~88% | Viewer & Quality Inspector deferred |

5. Work In Progress & Remaining Tasks

5.1  Live-data integration

Wire the Dashboard, Reports and Alerts screens to the live REST API so that entered records feed the KPIs, report figures and alert list in real time (these screens currently use the seeded demonstration dataset).

5.2  Documentation consistency

Correct the demo-password hint to Admin@123 on the login screen (currently shows a placeholder value).

Fix the machine-count text on the login and dashboard screens from 9 to 20 (the actual plant has 20 machines).

Align the presentation deck's test count from 94 to 36 to match the report and the actual test suite.

Update the role-based user manuals to cover the Downtime and Alerts pages, admin user/machine management, and server-side persistence.

5.3  Enhancements (optional / future)

For a production-scale demonstration, migrate the database from SQLite to MySQL and deploy to a free cloud tier (Render).

Extend the role model to add a dedicated Quality-Inspector module and a read-only Viewer role.

6. Challenges & Learnings

Simulating live sensor data without plant hardware — solved cleanly with Server-Sent Events instead of polling or heavyweight sockets.

Keeping documentation consistent with the evolving code — a review identified drift (e.g. test count and data-source wording) that is being reconciled in Section 5.

Security details — correct JWT subject typing and enforcing role checks on the server, not only in the user interface.

Designing under constraints — the whole stack had to run on a standard laptop and a normal browser, which shaped every technology choice.

7. Next Steps & Timeline

The remaining tasks in Section 5 are scheduled for completion by the end of the internship period (10 July 2026). Priority is given to the live-data integration and the documentation consistency fixes, followed by final testing, the completed user manuals and a deployment-ready build for free cloud hosting.

| ____________________________ Manreet Gill Student — UID 24BCS10479, B.E. CSE | ____________________________ Mr. Surinder Mehra Industry Supervisor — IT Head, Satia Industries Ltd. |
| --- | --- |

Academic / industrial-training project. All production figures are simulated and industry-realistic; no confidential Satia Industries data is used.